**Agenda**

* Tech News Letter
* Upgrades
	+ Luminis - Expected TBD (Delayed)
	+ ODS – 8.4 scheduled for release in Q3 2012
	+ Others?
* Research and Planning
	+ Researching Travel Process Changes
	+ Real Application Cluster (RAC) – 5/28/-6/8 – *Completed*
	+ DegreeWorks – Richard reported that Andreea is working with SCT to develop a proposal to implement DegreeWorks. If approved, implementation will start in summer 2012.
	+ Self Service Budgeting *– Wanda*
	+ Display SLO Information - Completed
	+ Financial Aid – Develop Plan of Common Processes 7/26/12
		- Relocation of PowerFaids Servers
	+ Banner Student Account Receivables – Fact Finding Week of Aug 27th
	+ Others?
* Implementation Updates:
	+ E-PAF – Scheduled for mid-July 2012
	+ Axiom
	+ CollegeNET
	+ fsaATLAS – User Training Scheduled the Aug 21,22,23, 2012
	+ Online Graduation process in Banner

* + E-Transcript
	+ SAP Automation summer 2012
	+ OCC Website Conversion to SharePoint summer 2012
	+ CurricUNET – Pre Go-Live testing Aug 13, 2012
		- Ready for Go-Live Aug 27, 2012
		- User Training Sept 6, 7, 2012
	+ DegreeWorks
	+ Others?
* CCC CIT Report
* GWC CIT Report
* OCC CIT Report
* DIS Report  – Discoverer issue with Windows 7 has been resolved
* Next Meeting – Sept 13, 2012