**Agenda**

* Tech News Letter
* Upgrades
  + Luminis - Expected TBD (Delayed)
  + ODS – 8.4 scheduled for release in Q3 2012
  + Others?
* Research and Planning
  + Researching Travel Process Changes
  + Real Application Cluster (RAC) – 5/28/-6/8 – *Completed*
  + DegreeWorks – Richard reported that Andreea is working with SCT to develop a proposal to implement DegreeWorks. If approved, implementation will start in summer 2012.
  + Self Service Budgeting *– Wanda*
  + Display SLO Information - Completed
  + Financial Aid – Develop Plan of Common Processes 7/26/12
    - Relocation of PowerFaids Servers
  + Banner Student Account Receivables – Fact Finding Week of Aug 27th
  + Others?
* Implementation Updates:
  + E-PAF – Scheduled for mid-July 2012
  + Axiom
  + CollegeNET
  + fsaATLAS – User Training Scheduled the Aug 21,22,23, 2012
  + Online Graduation process in Banner

* + E-Transcript
  + SAP Automation summer 2012
  + OCC Website Conversion to SharePoint summer 2012
  + CurricUNET – Pre Go-Live testing Aug 13, 2012
    - Ready for Go-Live Aug 27, 2012
    - User Training Sept 6, 7, 2012
  + DegreeWorks
  + Others?
* CCC CIT Report
* GWC CIT Report
* OCC CIT Report
* DIS Report  – Discoverer issue with Windows 7 has been resolved
* Next Meeting – Sept 13, 2012